# OpenELIS Global

# Development Progress Report

Date: November 13, 2025

Testing Environment: https://ethiopia.openelis-global.org

Login: admin / adminADMIN!

# Executive Summary

This report outlines the current development progress on key features for OpenELIS Global. Several major features have been completed and are ready for testing, while others are on track for completion by November 20th. All completed items are checked into code and deployed to the Ethiopia testing environment.

# ✅ Completed Items (Ready for Testing)

## OGC-54: Aliquoting

Status: Done

Description: Sample aliquoting functionality with volume tracking and label generation

Key Features:

- New "Sample" main menu item accessible to results entry role

- Search by Order number/Sample ID

- Display of sample information (ID, type, collection date/time, collector, volume, location)

- Ability to specify number of aliquots and volumes

- Assignment of tests to aliquots

- Label printing capability

- Future location assignment support

## OGC-50: Add Diagnoses to Lab Order

Status: Done

Description: Clinical diagnosis and notes capture on order entry screen

Key Features:

- Added fields to the order entry screen under Routine Testing Program section

- Provisional Clinical Diagnosis (free text)

- Note from Clinician (free text and/or file attachment)

- All fields are optional

- Integrated into the Program page of SamplePatientEntry

## OGC-24: Add Attachment to Result

Status: Done

Description: File attachment capability for lab results and orders

Key Features:

- Attachment capability on result entry

- Attachment capability on order entry (bottom of "add order" form)

- Any file type supported

- Attached files display under test details when view is expanded

- In-window display with close button (X)

- No navigation away from current screen

## OGC-60: Sample Storage Management

Status:  Done

Description: Comprehensive sample storage and location tracking system

Key Features:

- Storage management interface for tracking sample locations

- Integration with sample workflow

- UI mockup available in Figma

- Detailed specification document provided

- Pull request #2291 merged

# In Progress - Due November 20th

## OGC-52: Freezer Data Monitoring and Dashboard

Status: In Progress (Target: Nov 20)

Assignee: Herman Muhereza

Description: Real-time freezer monitoring system with dashboard

Key Features:

- Support for RS-485/Modbus RTU protocol

- Support for Modbus TCP protocol

- Temperature monitoring and alerts

- Dashboard visualization

- UI mockup available in Figma

## OGC-48: Additional Storage and Disposal Information

Status:  In Progress (Target: Nov 20)

Assignee: Ian Bacher

Description: Enhanced test catalog with sample handling requirements

Test Catalog Management:

- Storage Conditions (e.g., 2-8°C, -20°C)

- Storage Duration (max time before testing)

- Disposal Method (incineration, biohazard bin, etc.)

- Disposal Timeframe

- Special Instructions (light protection, freeze/thaw cycles)

- Version History logging

Order Entry Display:

- Collapsed summary view with hover details

- Expanded detail view option

- Editable fields (with role-based permissions)

- Override capability with justification and audit trail

## OGC-43: DOB Keyboard Entry Fix

Status:  In Progress (Target: Nov 20)

Assignee: Male Samuel

Description: Improved date of birth entry functionality

Issue: Currently, the DOB field resets after entering only two numbers when typing rapidly

Solution: Enable automatic slash insertion when keying in dates (e.g., typing "02021990" should format as "02/02/1990")

Target Behavior: System should accept continuous numeric input and auto-format with slashes

# 📝 In Development - Second Revision

## OGC-53: Lab Notebook (Electronic Lab Notebook)

Status: 📝 Second Revision

Assignee: Mozzy Mutesa

Priority: Highest

Description: Full electronic lab notebook functionality for research and documentation

Key Features:

- Complete lab notebook interface

- Rich text editing capabilities

- Documentation management

- UI code provided in attached files

- Functional requirements document available

# 🚀 Custom Lab Order Entry Screens

Status: Almost Ready (Release: End of Next Week)

Description: Configurable lab order entry screens per laboratory

Key Features:

- Per-lab configuration capability

- Custom field layouts

- Flexible test ordering workflows

- Enhanced user experience for specific lab requirements

Timeline: Will be released by end of next week (November 22nd) for testing and feedback

# Testing Instructions

## Access Information

- URL: https://ethiopia.openelis-global.org

- Username: admin

- Password: adminADMIN!

## What to Test

- Aliquoting (OGC-54): Navigate to Sample menu → Search for samples → Test aliquot creation

- Diagnoses (OGC-50): Create new order → Add provisional diagnosis and clinician notes

- Attachments (OGC-24): Add attachments to results and orders → Verify display functionality

- Storage Management (OGC-60): Test sample location tracking and storage assignment

## Feedback Process

Please provide feedback on:

- Functionality and usability

- Any bugs or unexpected behavior

- Suggestions for improvements

- Performance issues

# Timeline Summary

| Item | Status | Target Date | Testing Status |
| --- | --- | --- | --- |
| OGC-54 (Aliquoting) | ✅ Complete | Done | Ready for Testing |
| OGC-50 (Diagnoses) | ✅ Complete | Done | Ready for Testing |
| OGC-24 (Attachments) | ✅ Complete | Done | Ready for Testing |
| OGC-60 (Storage Mgmt) | ✅ Complete | Done | Ready for Testing |
| OGC-52 (Freezer Monitor) | 🔄 In Progress | Nov 20 | Pending |
| OGC-48 (Storage Info) | 🔄 In Progress | Nov 20 | Pending |
| OGC-53 (Lab Notebook) | 📝 Revision | Nov 20 | Under Review |
| Custom Lab Entry | 🚀 Almost Ready | Nov 20 | Pending |

# Next Steps

- Immediate: Begin testing of completed features (OGC-54, OGC-50, OGC-24, OGC-60)

- By November 20th: Complete development of OGC-52, OGC-48, and OGC-43

- By November 22nd: Release custom lab order entry screens for testing

- Ongoing: Continue refinement of Lab Notebook (OGC-53) based on second revision feedback

# Contact & Support

For questions or issues related to this progress report or testing, please contact the development team through the appropriate channels.